Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 February 2026 |
| --- | --- |
| Team ID | SWTID-2026-6970 |
| Project Name | Libspace |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Backend Setup | USN-1 | Initialize Node.js project and configure Express server | 6 | High | Sri Chandana |
| Sprint-1 | Database Setup | USN-2 | Connect MongoDB Atlas and configure database connection | 6 | High | Sri Chandana |
| Sprint-1 | User Model | USN-3 | Create User schema with password hashing using bcrypt | 8 | High | Sri Chandana |
| Sprint-2 | JWT Authentication | USN-4 | Implement user registration and login APIs with JWT token generation | 8 | High | Sri Chandana |
| Sprint-2 | Auth Middleware | USN-5 | Create JWT verification middleware to protect book routes | 6 | High | Sri Chandana |
| Sprint-2 | Book Model | USN-6 | Design Book schema linked with userId (User-Book relationship) | 6 | High | Sri Chandana |
| Sprint-3 | Book CRUD Operations | USN-7 | Implement Add, View, Update, Delete book APIs | 10 | High | Sri Chandana |
| Sprint-3 | Error Handling & Validation | USN-8 | Implement input validation and centralized error handling | 6 | Medium | Sri Chandana |
| Sprint-3 | Logout Functionality | USN-9 | Implement secure logout mechanism | 4 | Medium | Sri Chandana |